| September 2023 UPDATE |  |  |  |
| --- | --- | --- | --- |
| ## Department Contact: | Michael Dobaj | ## Date: | 09/25/2023 |
| ## Percentage Complete: | 25% | ## Target Completion: | 06/30/2025 |
| ## Goal: 2.1 Invest in current and future capital needs for safe, sustainable infrastructure and city services |  |  |  |

# Important or Relevant Dates/Milestones: (looking ahead at the next 3 months) # 11/30 – Implement new City-wide phone system. # 11/03 – Complete infrastructure design and network connection to new Azure cloud data center. # 11/01 – Compete e-licensing build for Finance. # 11/24 – Complete consolidation of city-wide access control to Avigilon. # 12/31 – Move all city owned domains to a single registrar including Domain Name Services. # 10/30 – Complete migration to OneDrive. # 12/31 – Determine next steps to improve City-Wide document management application and processes.

# Status: (What has been done/Is Being Done) - Created a new billing account and started two new Azure subscriptions, “Production” and “Dev/Test” to begin building the new IT cloud data center. - Completed Vendor review for new city-wide phone system to include e-faxing capability as well as Text services to support better communication with citizens. - Implemented 24 X 7 Security Monitoring with CIS as well as deployed best in class Antivirus Protection application CrowdStrike. - Simplified integration to Office 365 to build a more robust ability to add single sign on capabilities to multiple applications. - Implemented Multi Factor access control for multiple applications including VPN. - Started monthly meetings with management to improve IT support and communications. - Continuing to work with Tyler Technologies to improve support of our primary enterprise program. - Completed groundwork to begin migration to OneDrive. - Started discussions on Website Project & Historic Home replacement along with the Bids Site. - Completed new website migration and go live.