## Slide 1: Oregon City Loop Trail: Project Update
June 13, 2023

## Slide 2: Agenda
Project Background & Purpose
Meyers to Beavercreek (S22): Opportunities & Constraints and Outcomes
Gaffney Lane Elementary (S24): Opportunities & Constraints and Outcomes
Meyers Road (S23): Opportunities & Constraints and Outcomes
Orchard Road (S30): Opportunities & Constraints and Outcomes
Next Steps

## Slide 3: Project Update
Provide an overview of the project background and purpose
Present the proposed alignments and cross-sections for each trail
Share next steps and answer questions

## Slide 4: Project Background & Purpose
Oregon City Loop Trail is identified in the City’s Trails Master Plan
The Transportation System Plan (TSP) includes projects to complete segments of trail and ancillary paths
This project begins the project refinement process
Positions the City to add projects to the CIP, apply for grant funding, and condition development to design/construct portions of the trail

## Slide 5: Project Outcomes
Determine the appropriate alignment for the trail segments
Develop cross-sections for the segments based on available Right-of-Way (ROW)
Prepare cost-estimates based on alignment and cross-sections.
Identify grants that the City could apply for to fund design/construction of trails

## Slide 6: Project Overview: Trail Segments

## Slide 7: Opportunities & Constraints
Previous Planning Efforts | Surrounding Land Use & Context | Land Ownership & Right-of-Way (ROW) | Existing Infrastructure | Utilities | Environmental Constraints
Identifying opportunities & constraints focused on:

## Slide 8: Community Outreach
  Opportunities for community members to participate included:
  Online survey – live from September 9th to October 3rd , 2022.
    Promoted with a postcard and on City’s social media
  In-Person Workshop – October 10th, 2o22.
    Held at Gaffney Lane Elementary
    24 Attendees
    Shared opportunities and constraints for Meyers-Beavercreek and included walking audit

## Slide 9: Development of Trail Alignment
Developed evaluation framework to evaluate potential alignment options
Key evaluation criteria included:
  Does the proposed alignment minimize impact to privately owned properties?
  Does the proposed alignment minimize impacts to natural resource areas?
  Does the proposed alignment utilize areas where there is an existing easement or city owned land?
  Does the proposed alignment align with regional priorities for trails funding?

## Slide 10: S22 – Meyers Road to Beavercreek Road
Segment would create a connection from planned regional trails to Wesley Lynn Park
Opportunities:
  Land along proposed alignment owned by the City & School District
  Connection to Gaffney Lane Elementary
Constraints:
  Stormwater detention basin and wetland areas near Meyers Road
  Proximity to homes between Berta Drive and Meyers Road

## Slide 11: S22 – Meyers Road to Beavercreek Road
Alignment includes two portions with near-term options
Near-term options utilize existing roadways to create connections where long-term alignment will be more challenging to construct

## Slide 12: S22 – Meyers Road to Beavercreek Road
  Near-term options use existing sidewalks and bicycle lanes on Beavercreek and Molalla to make connections in the near-term
  Long-term vision would create a path outside the existing roadway between Beavercreek & Frontier Parkway
  Proposed cross-section provides a 12’ shared-use path
Connection through Retail Parking Lot
Shared-Use Path on Clairmont Way

## Slide 13: S24 – Gaffney Lane
Provide a connection for elementary students to off-street connections and residential areas
Opportunities
  Rudimentary path already exists and is well utilized
  School district is supportive of improving connection
Constraints
  Existing sidewalks gaps on Gaffney Lane will need to be addressed to improve future connections

## Slide 14: S24 – Gaffney Lane
  Proposed cross-section provides a 10’ shared-use path
  Will widen and pave existing path
  Uses space between the school playground and residential homes
  Enhances connection to planned Meyers-Beavercreek Trail

## Slide 15: S23 – Meyers Road
  Portion of Oregon City Loop Trail that will connect from Clackamas County Community College to Frontier Parkway
  Opportunities
    Many CCC students live in apartments on Meyers Road
    People currently travel to CCC for recreational walking/biking
  Constraints
    Land use along Meyers Road is built out
    No space to improve existing facilities within the current cross-section

## Slide 16: S23 – Meyers Road
  Proposing to move the existing curb and remove existing on-street bicycle lanes
  Create a 12’ shared-use path on the north side
  Maintain existing sidewalks on the south side
  Off-street connection would qualify for trails funding
Existing
Proposed

## Slide 17: S30 – Orchard Grove Dr / Hazelnut Avenue
  Portion of the Loop Trail that will connect to Hazelwood Park and John McLoughlin Elementary School
  Opportunities:
    Portions of the roadway network have not been built yet
    Most existing roadways have sidewalks and bike lanes
  Constraints:
    Connection through undeveloped property will be reliant on development

## Slide 18: S30 – Orchard Grove Dr / Hazelnut Avenue
    Proposed concept maintains the existing roadway cross-section
    People walking will use existing sidewalks
    Vehicle travel lane will be shared with people riding bicycles
    New roadway connections should be built with the same cross-section

## Slide 19: Next Steps
  Finalize cost-estimates
  Share outcomes with residential areas surrounding Meyers Road
  Finalize report documenting outcomes